EUROVISION SERVICES RFP

Infrastructure Modernisation & Data Center Strategy

NTT DATA Strategic Response Analysis

Executive Summary

Eurovision Services is not seeking a traditional data centre migration partner. The RFP reveals a broader business transformation initiative aimed at:

- redesigning the future operating model,

- modernising critical broadcast infrastructure,

- reducing cost and footprint,

- improving resiliency, and

- enabling long-term scalability.

NTT DATA proposes a business-driven infrastructure transformation programme designed to modernise Eurovision Services’ global broadcast platform and establish a future-ready architecture supporting business growth and service innovation.

Strategic Assessment

The programme should be positioned as a Broadcast Platform Transformation rather than a simple infrastructure migration. Key decision areas include future hosting strategy, data centre strategy, network redesign, BCP/DR, modernization, footprint optimization, and migration approach.

Why NTT DATA

NTT DATA brings a unique combination of infrastructure transformation consulting, network modernization expertise, and proven experience in mission-critical media and broadcast environments. The Globo Network Transformation Programme provides a highly relevant reference. The work delivered by NTT DATA for Globo included:

- Assessment of Metro, Campus, Wi-Fi, and Internet Edge networks;

- Physical and logical mapping of the infrastructure landscape;

- Identification of capacity bottlenecks and single points of failure;

- Technology obsolescence assessment;

- Definition of a target-state architecture;

- Development of a modernization roadmap;

- Recommendations for automation, telemetry, and observability;

- Evolution from traditional architectures toward more scalable and resilient network models.

Alignment with Globo Experience

Both Eurovision and Globo faced complex, distributed media environments requiring infrastructure assessment, architecture redesign, roadmap definition, resilience improvements, observability enhancements, and modernization planning.

The key challenges identified by Eurovision Services are remarkably similar to those faced by Globo during its network unification and modernization initiative.

| Eurovision Services Requirements | Globo Transformation Experience |
| --- | --- |
| Complete Infrastructure Inventory | Detailed assessment of network equipment, physical and logical topologies |
| Architecture Repository / Single Source of Truth | Comprehensive discovery and documentation of the existing architecture |
| Network Architecture Assessment (Critical Gap) | In-depth assessment of Metro, Campus, Wi-Fi, MPLS Backbone, and Internet Edge networks |
| Obsolescence & Technical Debt | Technology inventory, End-of-Life (EoL) / End-of-Support (EoS) analysis, and operational risk assessment |
| Footprint Optimization | Consolidation, architectural simplification, and modernization recommendations |
| Target Architecture Design | Development of a High-Level Design (HLD) followed by a Low-Level Design (LLD) |
| Business Continuity / DR Readiness | Identification of Single Points of Failure (SPOFs), resilience assessment, and redundant architecture design |
| Migration Roadmap | Progressive transformation and implementation roadmap |
| Observability & Monitoring | Evolution toward telemetry, automation, and enhanced observability |
| Broadcast / Low-Latency Environment | Media and broadcast environment with stringent availability and latency requirements |

Recommended Workstreams

Workstream 1: Enterprise Architecture Repository.

Deliverables:

- Current State Architecture

- Capability Mapping

- Application Dependency Mapping

- Architecture Repository

- Governance Model

Workstream 2. Infrastructure & Network Assessment

Deliverables:

- Infrastructure Inventory

- Network Assessment

- Obsolescence Analysis

- Capacity Assessment

- Risk Heatmap

Workstream 3. BCP/DR Strategy

Deliverables:

- BIA (Business Impact Analysis)

- RTO/RPO Definition

- Resiliency Architecture

- Geo-Redundancy Design

- Failover Strategy

Workstream 4. Future-State Architecture

Deliverables:

- Hybrid DC Strategy

- Colocation Strategy

- Cloud Integration Strategy

- Broadcast Platform Architecture

- Network Target Architecture

Workstream 5. Footprint Optimization

Deliverables:

- Rack Consolidation Plan

- Hardware Rationalization

- Virtualization Opportunities

- Containerization Opportunities

Workstream 6. Migration Roadmap & Business Case

Deliverables:

- Migration Stages

- Dependency Analysis

- Business Case

- Savings Model

- Execution Playbook

Differentiators

• Broadcast and low-latency network expertise
• Assessment-to-roadmap methodology
• Architecture repository approach
• Business-driven transformation model
• Network, infrastructure, observability and resiliency expertise

Proposed Q&A Questions for Eurovision

Business & Strategy
• What are the main business drivers behind the transformation: cost reduction, resiliency, scalability, or all of them?
• Are there target savings expectations already defined by management?
• What is the expected growth strategy for Eurovision Services over the next 3–5 years?

Infrastructure & Data Centres
• What are the key constraints driving the relocation from the current facilities?
• Have colocation providers or target regions already been shortlisted?
• Are there regulatory or sovereignty constraints affecting data center selection?

Network & Broadcast Services
• Which services are considered most latency-sensitive and business-critical?
• Are there current network performance or resiliency issues impacting operations?
• What are the expectations regarding WAN, MPLS, Internet and cloud connectivity redesign?

BCP / DR
• Has a formal Business Impact Analysis already been performed?
• Are there preliminary RTO and RPO targets defined by service or capability?
• What are the current failover and disaster recovery mechanisms?

Architecture Repository & Observability
• Are there existing CMDB, architecture repository or documentation platforms?
• What monitoring and observability tools are currently in use?
• Is there interest in linking architecture assets with operational telemetry and service observability?

Migration & Execution
• Is there a preferred migration strategy (lift-and-shift, rebuild, hybrid)?
• What operational blackout periods or event calendars must be considered?
• What level of implementation support is expected after roadmap delivery?